|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| **Item** | **Description** | **Responsible**  **Developer** | **ECD\*** | **STATUS\*\*** | **Comments** |
| 1 | Setup |  |  |  |  |
| 1.1 | WBS | Wesley Cassel | 1/29/2025 | In progress |  |
| 1.2 | Gathering Riddles | Wesley Cassel | 1/29/2025 | Complete |  |
| 1.3 | Program Reading Riddles | Wesley Cassel | 2/26/2025 | Complete | Program parse through the file, stopping at ? for the riddle, and then new lines for answers, storing all of this in a list. |
| 1.4 | Begin Test Plan | Wesley Cassel | 1/29/2025 | Complete |  |
|  |  |  |  |  |  |
| 2 | Framework |  |  |  |  |
| 2.1 | Riddle Type Selection | Wesley Cassel | 2/5/2025 | Complete | Program will look for file name based on user input. |
| 2.2 | Riddle Randomizer | Wesley Cassel | 3/5/2025 | Complete | Program will randomly select riddles based on the list parsed from a file |
|  |  |  |  |  |  |
| 3 | Final Functionality |  |  |  |  |
| 3.1 | Answer checking | Wesley Cassel | 3/5/2025 | Complete | Program will correctly match riddles and answers |
| 3.2 | Randomized Maze Generator | Wesley Cassel | 3/19/2025 | Complete | Start with the maze randomization feature |
| 3.3 | Riddles pop up in maze | Wesley Cassel | 3/26/2025 | Complete | Create intervals at which riddles appear |
|  |  |  |  |  |  |
| 4 | Test Plan |  |  |  |  |
| 4.1 | Work on Test Plan | Wesley Cassel | 2/12/2025 | Complete |  |
| 4.2 | Finish Test Plan | Wesley Cassel | 2/19/2025 | Complete |  |
| 4.3 | Execute Test Plan | Wesley Cassel | 4/2/2025 | Complete | Document tests and execute them |
|  |  |  |  |  |  |

\*ECD – Estimated Completion Date

\*\*Not Started, In Progress, or Completed